UBZ Process

---
Let's Talk About Specs, Baby

---
Specifications
Framework for UBZ
Specs become common language for the entire development cycle
Launchpad specification tracker
  - https://launchpad.net/distros/ubuntu/+specs

---
How it Works
https://wiki.ubuntu.com/FeatureSpecifications
Register new specs in Launchpad
Propose for agenda
  - Add to meeting: UBZ
  - Meeting planners evaluate for agenda
Subscribe to specs you are interested in
JamesH schedul-o-matic
Discuss, write, implement!

---
What Makes a Spec?
Title and Summary
Link to external (wiki) page for the spec
Link to Ubuntu or a product
  - Kubuntu and Edubuntu specs should be linked to Ubuntu
Roles
  - Registrant, Drafter, Assignee, Approver, Subscribers
  - Review team
Priority

---
Priority
Essential: must be implemented
High: very important, will have resources dedicated
Medium: hope to implement
Low: will be included in the system if implemented, will have resources assigned if available
Not For Us: may still be a good idea, but not appropriate for this product

---
Status
Braindump: an initial, rough description
Drafting: a work in progress
Pending Review: ready for review (readability and completeness)
Pending Approval: ready for final approval
Approved: a golden spec
Other
  - Obsolete, Superseded, Informational

---
Typical Spec Workflow
Braindump
Drafting
Pending Review
Pending Approval
Approved

---
Didn't Catch That?
https://wiki.ubuntu.com/SpecLifeCycle

---
Other Aspects
Blockers and dependents
  - Critical for implementation
“Needs discussion” flag
  - Feeds the scheduler
  - Initially set. Drafter turns off the flag when discussion BOFs sufficient.
  - Drafting sessions still scheduled while spec is in Drafting status
Target to milestones, releases

---
Some Good Specs
https://wiki.ubuntu.com/OEMInstaller
https://wiki.ubuntu.com/KubuntuPackageManager

---
You Will Be Drafters
Format for specs
  - Use the template
  - https://wiki.ubuntu.com/SpecTemplate
Standards for specs
  - https://wiki.ubuntu.com/SpecSpec
Drafting sessions will follow each BOF

---
You May Be Reviewers
Review team
  - JaneW, Scott, Jane S, Kiko, Steve, Daniel Silverstone, Malcolm, Jeff W, Jeff B, Jeff E, James T, Henrik, Robert C, Matthew T, Adi, Stephan H, Stuart B, Andrew B
Scheduled review sessions

---
Review Guidelines
Completeness and readability
Is the spec ready to be submitted for approval?
Specs drafted by the assignee get special scrutiny
Look for hidden assumptions
Should it be two specs?

---
And You May Be Approvers
Is the technical approach and implementation plan sane?
Could someone other than the drafter implement this spec?
Does it address all issues? (e.g., data storage, UI, upgrading, implementation time estimates)
Is it unnecessarily complex?

---
Daily Schedule
Hourly slots with 10 minute breaks between each
  - Slot 1	0900 – 1000	Group session
  - Slot 2	1010 – 1110	Parallel BOFs
  - Slot 3	1120 – 1220	Parallel BOFs
  - Slot 4	1230 – 1330	Parallel BOFs
  - LUNCH	1330 - 1430

---
Daily Schedule (cont.)
  - Slot 5	1430 – 1530	Parallel BOFs
  - Slot 6	1540 – 1640	Parallel BOFs
  - Slot 7	1650 – 1750	Parallel BOFs
  - Slot 8	1800 – 1900	Parallel BOFs
  - Slot 9	1910 – 2000	Group session
Some exceptions – e.g., distro team meeting today

---
Group Sessions
Morning
  - Advanced Launchpad
  - Special topics
Evening
  - Lightning talks on selected topics
    - Will be identified on schedule
  - Opportunity for approvers to meet informally with drafters of selected specs
    - Approvers or drafters can request

---
Scheduling
Drivers
  - Priorities
  - Status
  - Needs discussion
Constraints
  - Laws of physics
  - Pre-defined sessions/meetings
  - Will try to maximize subscribers --> subscribe!

---
Need a BOF?
If a new spec, then register through Launchpad
  - Must also get it accepted onto UBZ agenda via discussion with UBZ planners
If a non-spec meeting, tell Claire Davis
  - topic
  - people (Launchpad names please)
Will be added to the nightly schedule run

---
What We Expect
Essential and high priority specs
  - All well written, fully defined, approved
Other specs
  - Some approved, some draft, some brain dump
Some chaos
Significant progress towards Dapper