Canonical Upstream Development for Ubuntu
Codified Best Practices
or
Always Working Trunks/Always Working Ubuntu

---
Components
- Trunk
- Branches
- Distro
- Tests
- Sign Off
- Bug Reports

---
Trunk
- Trunk is sacred … a broken trunk is never acceptable
- Typically lp:project-name
- Only code-reviewed branches merged in
- Always builds into a PPA automatically
- All tests pass, always
- Merges that break trunk are automatically reverted
- Distro can take any tagged release at any point

---
Branches
- Since trunk is sacred, only when feature is ready and signed-off should it be merged into trunk.
- Feature is signed off as ready to merge (by product manager, for example)
- Includes new tests for the feature
- Is code reviewed and all tests pass before merged into trunk, review includes review of tests
- If a branch breaks trunk, it gets reverted

---
Distro
- Distro is the ultimate trunk, it always works, it's where all tagged releases in trunks go to be used
- Trunks reviewed and tested by distro team before uploading
- Bugs in trunks are fixed upstream before being uploaded into the distro
- Trunks that break the distro are automatically reverted
- UE must ensure the distro is always installable

---
Tests
- Test Plans
  - Trunk automated testing
  - Distro readiness
- Trunk tests
  - Constantly improving test suite
  - Bugs have new regression tests added before fixing (bug fixes come with a new test)
  - Tests are run automatically
  - Trunk always passes all tests, branches that cause trunk tests to fail are reverted
- Distro tests
  - Additional testing above and beyond trunk automated testing (for example manual tests in different hardware configurations)
  - automated integration tests run daily (but too late)

---
Sign Off
- Trunk readiness
  - Each team has someone to vouch for the quality of their trunk tests
  - Each team has someone to vouch for the readiness of the features
- Branch code review
  - Every merge into trunk is vouched for by someone who is not the developer, covers implementation and new tests
- Distro readiness
  - Every upstream has someone in Ubuntu Engineering to vouch that distro readiness tests are sufficient
  - Someone on the distro team vouches for the readiness of a trunk to be upload into the distro, requires upstream bug tracker to be free of High and Critical bugs

---
Bug Reports
- Upstream
  - Upstream team is responsible for triaging and fixing upstream bug reports
  - Distro will not accept a trunk with High or Critical bugs
- Ubuntu
  - Someone needs to be responsible for triaging and linking bugs reports in Ubuntu, upstream or Ubuntu Engineering, for example a DA
  - Trunks that make Ubuntu unusable will be rolled back (typically critical bugs)

---
Accountabilities
- Upstream
  - Someone to vouch for trunk test sufficiency
  - Someone to vouch for each branch merge (tests and implementation)
  - Someone to vouch for feature readiness
- Ubuntu Engineering
  - Someone to vouch for distro readiness tests
  - Some to vouch for each trunk upload

---
Branch
Features AND tests written
Tests and implementation code reviewed
Feature sign off
Tests and Implementation
Feature Readiness
Trunk tests always passing
PPA always building
Merges that break trunk Immediately reverted
Trunk
Distro Readiness
Distro readiness tests run
Bugs tracked and fixed upstream, High/Crit bugs all fixed
Trunks that break Ubuntu are reverted
Distro
Canonical Upstream Code Never Breaks Ubuntu!

---
Distro Dashboard
Upstream
Tests Passing
PPA Build
Gwibber
Jockey
LightDM
Ubiquity
U1
Unity 3d
Unity 2d
Etc...
100/100
100/100
100/100
100/100
100/100
100/100
100/100